# SmartCut Builder v1.3 – Full Implementation Plan

## Project Overview

SmartCut Builder is an AI-assisted application that allows users to design and build custom furniture and cabinetry with precision and ease.
The app provides a guided workflow for defining box dimensions, drawers, doors, hardware, and finish, while intelligently adapting to the user's available tools.
It generates cut lists, step-by-step assembly instructions, and 3D previews, making it ideal for hobbyist woodworkers, professional cabinet makers, and DIY enthusiasts.
The project aims to democratize accurate woodworking planning while incorporating AI-driven assistance to minimize errors, optimize material usage, and simplify complex decisions.

## System Overview

Core Modules:
1. Box & Cabinet Builder Engine - Calculates dimensions, cut lists, and assembly instructions.
2. AI Smart Assistant - Suggests defaults, ensures feasibility, and explains reasoning.
3. Workshop Profile System - Adapts build methods based on available tools.
4. Project Management Layer - Saves, clones, and exports projects.
5. UI/UX Layer - Guided input, interactive sliders, and toggles.
6. Rule Engine - Central schema implementing Build Standards v1.1.

## Development Phases

### Phase 1: MVP (0–3 Months)

Core box + drawer/door calculator

AI smart defaults + project wizard

Cut list generation (PDF/CSV)

Project save/load functionality

Unit tests for calculations and rules

### Phase 2: Smart Workshop Integration (3–6 Months)

Workshop profile for tools

Adaptive AI recommendations based on tools

Custom gap/dimension overrides

Project clone/edit functionality

### Phase 3: Visualization & Advanced Projects (6–12 Months)

3D visualization of boxes and assemblies

Material and finish selection

Multiple boxes combined into furniture units

Cut sheet optimization

Beta testing round 1

### Phase 4: Monetization & Marketplace (12–18 Months)

Subscription model integration (AI assist/export)

Marketplace for user projects

Cloud sync and account system

Community templates and recommendations

## AI & Rule System Integration

The AI layer parses user input, compares it to Build Standards v1.1, and generates recommendations and warnings.
Roles:
- Advisor: default gaps, hardware, joinery selection
- Calculator: adjusts dimensions based on constraints
- Educator: explains reasoning for suggestions

## Testing Strategy

Unit Tests: Validate cut calculations and schema rules (Jest/Vitest)
Integration Tests: End-to-end project flow (Cypress)
AI Prompt Tests: Ensure AI suggestions are consistent
Usability Tests: Observe users interacting with the workflow
Beta Round: Collect feedback from hobbyist/professional woodworkers

## Challenges & Watch-Outs

Accuracy: Tolerance or rounding errors - Mitigation: Use fixed decimal math and test fixtures

AI Drift: Suggestions may vary over time - Mitigation: Maintain prompt templates and versioned ruleset

User Overload: Too many options at once - Mitigation: Progressive disclosure UI: simple -> advanced

3D Performance: Heavy rendering in browser - Mitigation: Lazy-load meshes, simplify geometry

Hardware Variance: Non-standard slides or hinges - Mitigation: Allow custom entries and presets

## User Testing & Growth Plan

Pre-Launch Validation: Test MVP with small group (5–10 woodworkers), focus on usability and AI trust.
Post-MVP Beta: Launch to Reddit woodworking communities, collect feedback.
Scaling Path: Year 1 - Freemium AI + PDF exports; Year 2 - Marketplace, integrations, AR preview, and community features.